Win / Loss Reason Revamp Salesforce Implementation Requirements & Guide Prepared for the Macrobond Corporate Apps Team

Document Version: 1.0

Date: February 4, 2026

Author: Uttam Arya – Head of Corporate Apps (Yashki Innovations)

Stakeholders: Oliver Vander Horn, Twan Van Der Loo, Lauren Wilverding, Steph Covert, Annabel Brooks

# Table of Contents

# 1. Executive Summary

This document defines the complete implementation requirements for revamping the Win/Loss Reason tracking system in Macrobond’s Salesforce CRM instance. The project replaces the existing flat picklist with a structured, hierarchical framework that auto-derives Outcome Type and Control Level from the rep-selected reason code. A new field is also introduced to track whether AI influenced the customer’s decision.

The scope covers: new/modified picklist values, auto-population logic, field-level security, page layout changes, data migration from old values, and historical data cleanup. All changes must be testable in a sandbox before production deployment and must not impact CPQ, ACV/ARR calculations, or weekly reporting pipelines.

# 2. Constraints & Guardrails

⚠ Critical: Do Not Touch CPQ / Revenue Fields No changes may impact CPQ configuration, ACV/ARR calculated fields, quote-line calculations, or any revenue-related automation. Weekly reporting outputs are active with a hard deadline of January 21. All picklist changes must be staged and validated in sandbox first. This project is scoped for February 2026 or later. January is reserved for comp, territories, and product switching. Gross & Net ACV calculated field work takes priority and must not be disrupted.

# 3. Object & Field Inventory

## 3.1 Target Object

All fields described in this document reside on the Opportunity standard object.

## 3.2 Fields to Create or Modify

| # | Field Label | Type | Action | Set By | Required | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Win Reason | Picklist | Modify | Rep | Yes | Updated picklist values per Section 4 |
| 2 | Loss Reason | Picklist | Modify | Rep | Yes | Updated picklist values per Section 4 |
| 3 | Cancellation Reason | Picklist | Review | Rep | Yes | Confirm if separate picklist needed |
| 4 | Win Reason Note | Long Text Area | Existing | Rep | No | Free-text detail notes |
| 5 | Loss Reason Note | Long Text Area | Existing | Rep | No | Free-text detail notes |
| 6 | Cancellation Reason Note | Long Text Area | Review | Rep | No | Free-text detail notes |
| 7 | Outcome Type | Text / Formula | Create | System | Yes | Auto-populated from reason; see Section 5 |
| 8 | Control Level | Text / Formula | Create | System | Yes | Auto-populated from reason; see Section 5 |
| 9 | Did AI Influence the Decision? | Picklist | Create | Rep | Yes | Values: Yes – Primary Driver, Yes – Secondary Driver, No |

ℹ Implementation Note: Field Type for Outcome Type & Control Level Option A (Recommended): Use formula fields with a CASE() statement that reads the Win/Loss Reason picklist and returns the mapped value. This is zero-code, audit-friendly, and cannot drift. Option B: Use text fields populated by a before-save Flow or Apex trigger. More flexible but requires test classes and maintenance. Choose one approach and apply consistently to both Outcome Type and Control Level.

# 4. Picklist Values – Complete Reference

## 4.1 Loss Reasons (18 Values)

| # | Outcome Type | New CRM Picklist Value | Old Picklist (Mapping) | Control Level |
| --- | --- | --- | --- | --- |
| 1 | Product Strength | Data Coverage Did Not Meet Requirements | Missing Data (Specify in Notes) | Partially Controllable |
| 2 | Product Strength | Platform Usability or Data Structure Limitations | User interface & Data structure | Controllable |
| 3 | Product Strength | Visualization or Analytical Capabilities Insufficient | Charting & Visualization | Controllable |
| 4 | Product Strength | AI Capabilities Did Not Meet Expectations [NEW] | — | Controllable |
| 5 | Technology & Integration | Integration Constraints to other Tools | Interconnectivity with existing tools | Partially Controllable |
| 6 | Technology & Integration | IT Environment Constraints | IT integration issues | Partially Controllable |
| 7 | Commercial | Insufficient Business Value Relative to Cost | Budget – Insufficient value-add | Controllable |
| 8 | Commercial | Budget or Pricing Constraints | Budget – Expensive vs alternatives | Partially Controllable |
| 9 | Competitive | Competitive Solution Selected | Alternative solution / competitor response | Partially Controllable |
| 10 | Competitive | Internal/Build Solution Preferred | Alternative solution / competitor response | Partially Controllable |
| 11 | Legal, Compliance, Procurement | Legal or Compliance Restrictions | Legal – Compliance | Partially Controllable |
| 12 | Legal, Compliance, Procurement | Contract Terms not Agreed | Legal – Agreement on terms | Partially Controllable |
| 13 | Timing & Org Change | Change in Scope or Priorities | Timing – Due to change in scope | Uncontrollable |
| 14 | Timing & Org Change | Organizational Change/User Transfer | User Transfer | Uncontrollable |
| 15 | No New Demand | Existing License Coverage | Spare license found | Uncontrollable |
| 16 | Process/Admin Closure | License Consolidation or Reduction [NEW] | — | Controllable |
| 17 | Process/Admin Closure | Disqualified – No Valid Opportunity | Disqualified | Controllable |
| 18 | Process/Admin Closure | Pipeline Clean Up [ADMIN] | Pipe clean up | Admin |

## 4.2 Win Reasons (11 Values)

| # | Outcome Type | New CRM Picklist Value | Old Picklist (Mapping) | Control Level |
| --- | --- | --- | --- | --- |
| 1 | Product Strength | High-Quality, Well Structured Data | Clean, High-Quality Data & Meta-Data | Controllable |
| 2 | Product Strength | Broad & Deep Data Coverage | Width of Data Available | Partially Controllable |
| 3 | Product Strength | Data Structure and User Interface | User Interface & Data Structure | Controllable |
| 4 | Product Strength | No Code Analytics | Simple Analytics, requiring no coding skills | Controllable |
| 5 | Product Strength | Powerful Visualization and Charting | Charting & Visualization | Controllable |
| 6 | Product Strength | Operational Efficiency and Workflow Improvement | Ease of update, removal of workarounds | Controllable |
| 7 | Product Strength | AI-Enabled Productivity or Insight [NEW] | — | Controllable |
| 8 | Technology & Integration | Integration with Existing Tools and Workflows | Interconnectivity with existing tools | Partially Controllable |
| 9 | Technology & Integration | Collaboration, Sharing and Access Model | Sharing of finished work, Platform access & storage | Controllable |
| 10 | Commercial | Compelling Value for Price | Pricing – compelling value-add / cheaper vs alternatives | Controllable |
| 11 | Competitive | Adopted as a Core Team Platform | Need Macrobond as central tool in the team | Controllable |

⚠ Data Quality Flags "Piplein Clean Up" in source spreadsheet is a typo — implement as "Pipeline Clean Up". Confirm with Steph. Old value "Alternative solution / competitor response" maps to TWO new loss reasons. Migration requires manual review or a default rule. See Section 7. Win Reason #2 definition has typo: "nfluenced" should be "Influenced". Correct when entering definitions into any documentation field.

# 5. Auto-Population Logic

When a rep selects a Win Reason or Loss Reason, two fields must auto-populate without any user action. Below are the complete mappings.

## 5.1 Outcome Type Mapping

Implementation: Use a formula field with CASE() or a before-save record-triggered Flow that checks both Win Reason and Loss Reason fields.

### 5.1.1 Sample Formula (Outcome Type)

Below is pseudo-formula logic. The actual formula should combine Win Reason and Loss Reason using IF(ISBLANK()) to determine which field to evaluate:

CASE( IF(NOT(ISBLANK(Win_Reason__c)), Win_Reason__c, Loss_Reason__c), "Data Coverage Did Not Meet Requirements", "Product Strength", "Platform Usability or Data Structure Limitations", "Product Strength", "AI Capabilities Did Not Meet Expectations", "Product Strength", "Integration Constraints to other Tools", "Technology & Integration", "Insufficient Business Value Relative to Cost", "Commercial", "Budget or Pricing Constraints", "Commercial", "Competitive Solution Selected", "Competitive", "Legal or Compliance Restrictions", "Legal, Compliance, Procurement", "Change in Scope or Priorities", "Timing & Org Change", "Existing License Coverage", "No New Demand", "Pipeline Clean Up", "Process/Admin Closure", "High-Quality, Well Structured Data", "Product Strength", "Compelling Value for Price", "Commercial", "Adopted as a Core Team Platform", "Competitive", ... /* all 29 reason-to-outcome mappings */ NULL )

### 5.1.2 Full Outcome Type Mapping Table

| Win/Loss Reason Value | Outcome Type (Auto) |
| --- | --- |
| Data Coverage Did Not Meet Requirements | Product Strength |
| Platform Usability or Data Structure Limitations | Product Strength |
| Visualization or Analytical Capabilities Insufficient | Product Strength |
| AI Capabilities Did Not Meet Expectations | Product Strength |
| Integration Constraints to other Tools | Technology & Integration |
| IT Environment Constraints | Technology & Integration |
| Insufficient Business Value Relative to Cost | Commercial |
| Budget or Pricing Constraints | Commercial |
| Competitive Solution Selected | Competitive |
| Internal/Build Solution Preferred | Competitive |
| Legal or Compliance Restrictions | Legal, Compliance, Procurement |
| Contract Terms not Agreed | Legal, Compliance, Procurement |
| Change in Scope or Priorities | Timing & Org Change |
| Organizational Change/User Transfer | Timing & Org Change |
| Existing License Coverage | No New Demand |
| License Consolidation or Reduction | Process/Admin Closure |
| Disqualified – No Valid Opportunity | Process/Admin Closure |
| Pipeline Clean Up | Process/Admin Closure |
| High-Quality, Well Structured Data | Product Strength |
| Broad & Deep Data Coverage | Product Strength |
| Data Structure and User Interface | Product Strength |
| No Code Analytics | Product Strength |
| Powerful Visualization and Charting | Product Strength |
| Operational Efficiency and Workflow Improvement | Product Strength |
| AI-Enabled Productivity or Insight | Product Strength |
| Integration with Existing Tools and Workflows | Technology & Integration |
| Collaboration, Sharing and Access Model | Technology & Integration |
| Compelling Value for Price | Commercial |
| Adopted as a Core Team Platform | Competitive |

## 5.2 Control Level Mapping

Same implementation pattern as Outcome Type. Control Level values are: Controllable, Partially Controllable, Uncontrollable, Admin.

### 5.2.1 Full Control Level Mapping Table

| Win/Loss Reason Value | Control Level (Auto) |
| --- | --- |
| Data Coverage Did Not Meet Requirements | Partially Controllable |
| Platform Usability or Data Structure Limitations | Controllable |
| Visualization or Analytical Capabilities Insufficient | Controllable |
| AI Capabilities Did Not Meet Expectations | Controllable |
| Integration Constraints to other Tools | Partially Controllable |
| IT Environment Constraints | Partially Controllable |
| Insufficient Business Value Relative to Cost | Controllable |
| Budget or Pricing Constraints | Partially Controllable |
| Competitive Solution Selected | Partially Controllable |
| Internal/Build Solution Preferred | Partially Controllable |
| Legal or Compliance Restrictions | Partially Controllable |
| Contract Terms not Agreed | Partially Controllable |
| Change in Scope or Priorities | Uncontrollable |
| Organizational Change/User Transfer | Uncontrollable |
| Existing License Coverage | Uncontrollable |
| License Consolidation or Reduction | Controllable |
| Disqualified – No Valid Opportunity | Controllable |
| Pipeline Clean Up | Admin |
| High-Quality, Well Structured Data | Controllable |
| Broad & Deep Data Coverage | Partially Controllable |
| Data Structure and User Interface | Controllable |
| No Code Analytics | Controllable |
| Powerful Visualization and Charting | Controllable |
| Operational Efficiency and Workflow Improvement | Controllable |
| AI-Enabled Productivity or Insight | Controllable |
| Integration with Existing Tools and Workflows | Partially Controllable |
| Collaboration, Sharing and Access Model | Controllable |
| Compelling Value for Price | Controllable |
| Adopted as a Core Team Platform | Controllable |

# 6. New Field: Did AI Influence the Decision?

| Property | Specification |
| --- | --- |
| Field Label | Did AI Influence the Decision? |
| API Name | AI_Influence_Decision__c |
| Data Type | Picklist |
| Picklist Values | Yes – Primary Driver ¦ Yes – Secondary Driver ¦ No |
| Default Value | No |
| Required | Yes – when closing Won or Lost |
| Help Text | Indicate whether AI capabilities (ours or a competitor’s) played a role in the customer’s decision. |
| Visible To | All users (Reps, Ops, Leadership) |
| Reporting | Include in Win/Loss dashboards; enable grouping and filtering |

# 7. Data Migration – Old to New Picklist Mapping

Existing opportunities carry old picklist values that must be migrated to the new schema. The table below provides the complete old-to-new mapping. Use Data Loader or an Apex script to perform bulk updates.

| Old Picklist Value | New Picklist Value(s) |
| --- | --- |
| Missing Data (Specify in Notes) | Data Coverage Did Not Meet Requirements |
| User interface & Data structure | Platform Usability or Data Structure Limitations (Loss) / Data Structure and User Interface (Win) |
| Charting & Visualization | Visualization or Analytical Capabilities Insufficient (Loss) / Powerful Visualization and Charting (Win) |
| Interconnectivity with existing tools | Integration Constraints to other Tools (Loss) / Integration with Existing Tools and Workflows (Win) |
| IT integration issues | IT Environment Constraints |
| Budget – Insufficient value-add | Insufficient Business Value Relative to Cost |
| Budget – Expensive vs alternatives | Budget or Pricing Constraints |
| Alternative solution / competitor response | Competitive Solution Selected OR Internal/Build Solution Preferred — Requires manual review |
| Legal – Compliance | Legal or Compliance Restrictions |
| Legal – Agreement on terms | Contract Terms not Agreed |
| Timing – Due to change in scope | Change in Scope or Priorities |
| User Transfer | Organizational Change/User Transfer |
| Spare license found | Existing License Coverage |
| Disqualified | Disqualified – No Valid Opportunity |
| Pipe clean up | Pipeline Clean Up |
| Clean, High-Quality Data & Meta-Data | High-Quality, Well Structured Data |
| Width of Data Available | Broad & Deep Data Coverage |
| Simple Analytics, requiring no coding skills | No Code Analytics |
| Ease of update, removal of workarounds | Operational Efficiency and Workflow Improvement |
| Sharing of finished work, Platform access & storage | Collaboration, Sharing and Access Model |
| Pricing – compelling value-add / cheaper vs alternatives | Compelling Value for Price |
| Need Macrobond as central tool in the team | Adopted as a Core Team Platform |

⚠ Manual Review Required The old value "Alternative solution / competitor response" is used for both wins and losses and maps to TWO new loss reasons: "Competitive Solution Selected" and "Internal/Build Solution Preferred". Step 1: Run a report on all Opportunities with this old value. Step 2: Review each record’s notes/context to determine the correct new value. Step 3: Update via Data Loader or manual edit. If volume is too high, default all to "Competitive Solution Selected" and flag for future review.

# 8. Field-Level Security & Visibility

Steph confirmed that Outcome Type and Control Level are operational roll-up fields and do not need to be visible to reps. Definitions can be held offline. Below is the recommended permission matrix.

| Field | Sales Reps | Sales Mgrs | Leadership | Rev Ops |
| --- | --- | --- | --- | --- |
| Win Reason | Edit | Read | Read | Read |
| Loss Reason | Edit | Read | Read | Read |
| Cancellation Reason | Edit | Read | Read | Read |
| Win/Loss/Cancellation Reason Note | Edit | Read | Read | Read |
| Outcome Type (formula) | Hidden | Hidden | Read | Read |
| Control Level (formula) | Hidden | Hidden | Read | Read |
| Did AI Influence the Decision? | Edit | Read | Read | Read |

If formula fields are used for Outcome Type and Control Level, they are inherently read-only. Field-level security simply controls visibility (show/hide on profiles or permission sets).

# 9. Opportunity Page Layout Configuration

Add a new section on the Opportunity page layout titled "Win/Loss Analysis". This section should appear after the standard Opportunity Detail section and before Activity History. Use a 2-column layout.

## 9.1 Section Layout (2-Column)

| Left Column | Right Column |
| --- | --- |
| Win Reason | Win Reason Note |
| Loss Reason | Loss Reason Note |
| Cancellation Reason | Cancellation Reason Note |
| Outcome Type (read-only / formula) | Control Level (read-only / formula) |
| Did AI Influence the Decision? | (blank) |

## 9.2 Conditional Visibility Rules

If using Lightning Dynamic Forms, apply the following conditional visibility so reps only see the fields relevant to their close action:

| Field | Show When |
| --- | --- |
| Win Reason + Win Reason Note | Stage = Closed Won |
| Loss Reason + Loss Reason Note | Stage = Closed Lost |
| Cancellation Reason + Note | Stage = Cancelled (if applicable) |
| Did AI Influence the Decision? | Stage = Closed Won OR Closed Lost |
| Outcome Type, Control Level | Always (but hidden from Rep profile via FLS) |

# 10. Validation Rules

The following validation rules enforce data quality at point of entry:

| # | Rule Name | Logic | Field(s) |
| --- | --- | --- | --- |
| 1 | Require Win Reason on Close-Won | IF Stage = Closed Won AND Win Reason is blank, block save. | Win_Reason__c on Opportunity |
| 2 | Require Loss Reason on Close-Lost | IF Stage = Closed Lost AND Loss Reason is blank, block save. | Loss_Reason__c on Opportunity |
| 3 | Require AI Influence on Close | IF Stage = Closed Won or Closed Lost AND AI Influence is blank, block save. | AI_Influence_Decision__c on Opportunity |
| 4 | Prevent simultaneous Win + Loss | IF both Win Reason AND Loss Reason are populated, block save with message: "Select only one: Win Reason or Loss Reason." | Both fields on Opportunity |
| 5 | Require note for specific reasons (optional) | IF Loss Reason IN ("Competitive Solution Selected", "Internal/Build Solution Preferred") AND Loss Reason Note is blank, block save. | Loss_Reason_Note__c |

# 11. Step-by-Step Implementation Guide

This section provides the ordered steps for a Salesforce developer (or Claude AI agent with repository access) to implement the changes. Each step includes the precise action, the Salesforce metadata path, and acceptance criteria.

## Step 1: Create a Sandbox / Feature Branch

| # | Action |
| --- | --- |
| 1.1 | Create a developer sandbox or feature branch in the SFDX repository. |
| 1.2 | Name the branch: feature/win-loss-revamp-FY26. |
| 1.3 | Pull latest metadata from the production org. |

✅ Acceptance Criteria Branch exists with latest production metadata.

## Step 2: Update Loss Reason Picklist

| # | Action |
| --- | --- |
| 2.1 | Open the Opportunity object metadata: force-app/main/default/objects/Opportunity/fields/Loss_Reason__c.field-meta.xml (or equivalent API name). |
| 2.2 | Replace existing <valueSetDefinition> entries with the 18 new Loss Reason values listed in Section 4.1. |
| 2.3 | Ensure the API values match the picklist labels exactly. |
| 2.4 | Mark old values as inactive (do not delete yet — needed for migration reporting). |

✅ Acceptance Criteria Loss Reason picklist shows 18 new active values; old values are inactive.

## Step 3: Update Win Reason Picklist

| # | Action |
| --- | --- |
| 3.1 | Open: force-app/main/default/objects/Opportunity/fields/Win_Reason__c.field-meta.xml. |
| 3.2 | Replace existing entries with the 11 new Win Reason values listed in Section 4.2. |
| 3.3 | Mark old values as inactive. |

✅ Acceptance Criteria Win Reason picklist shows 11 new active values; old values are inactive.

## Step 4: Create Outcome Type Formula Field

| # | Action |
| --- | --- |
| 4.1 | Create a new field: Outcome_Type__c (Formula, Text return type). |
| 4.2 | Implement the CASE() formula referencing both Win_Reason__c and Loss_Reason__c as documented in Section 5.1.1. |
| 4.3 | Ensure all 29 reason values are covered in the CASE statement. The default/else should return NULL or blank. |
| 4.4 | Character limit: Salesforce formula fields have a 3,900-character compiled limit. If exceeded, use a before-save Flow instead. |

✅ Acceptance Criteria Selecting any Win or Loss Reason auto-displays the correct Outcome Type. NULL when no reason selected.

## Step 5: Create Control Level Formula Field

| # | Action |
| --- | --- |
| 5.1 | Create a new field: Control_Level__c (Formula, Text return type). |
| 5.2 | Implement a CASE() formula using the full mapping in Section 5.2.1. |
| 5.3 | Same pattern as Outcome Type: evaluate Win_Reason__c first, fall back to Loss_Reason__c. |

✅ Acceptance Criteria Selecting any Win or Loss Reason auto-displays the correct Control Level. Values are: Controllable, Partially Controllable, Uncontrollable, Admin.

## Step 6: Create AI Influence Field

| # | Action |
| --- | --- |
| 6.1 | Create a new picklist field: AI_Influence_Decision__c on Opportunity. |
| 6.2 | Values: "Yes – Primary Driver", "Yes – Secondary Driver", "No". |
| 6.3 | Default value: "No". |
| 6.4 | Add help text: "Indicate whether AI capabilities (ours or a competitor’s) played a role in the customer’s decision." |

✅ Acceptance Criteria Field exists with 3 picklist values and correct default.

## Step 7: Set Field-Level Security

| # | Action |
| --- | --- |
| 7.1 | For Outcome_Type__c and Control_Level__c: set Visible = false on all Sales Rep profiles/permission sets. |
| 7.2 | Set Visible = true for Sales Manager, Leadership, Rev Ops, and System Admin profiles. |
| 7.3 | For AI_Influence_Decision__c: set Visible + Editable for Sales Reps; Read-only for all others. |
| 7.4 | Document the profile-to-field matrix per Section 8. |

✅ Acceptance Criteria Reps cannot see Outcome Type or Control Level. Reps can edit AI Influence. Managers/Ops can see all.

## Step 8: Update Opportunity Page Layout

| # | Action |
| --- | --- |
| 8.1 | Add a new section "Win/Loss Analysis" to the Opportunity Lightning Record Page. |
| 8.2 | Arrange fields per Section 9.1 layout diagram (2-column). |
| 8.3 | If using Dynamic Forms: configure component visibility filters per Section 9.2. |
| 8.4 | If using classic page layouts: add fields and rely on FLS for visibility control. |

✅ Acceptance Criteria Win/Loss Analysis section visible on Opportunity record. Fields appear conditionally based on Stage.

## Step 9: Create Validation Rules

| # | Action |
| --- | --- |
| 9.1 | Implement the 5 validation rules defined in Section 10. |
| 9.2 | Use IsChanged(StageName) or ISBLANK() checks as appropriate. |
| 9.3 | Add user-friendly error messages that guide the rep to the correct field. |
| 9.4 | Test each rule by attempting to save an Opportunity that violates the condition. |

✅ Acceptance Criteria All 5 validation rules fire correctly. Reps see clear error messages.

## Step 10: Migrate Historical Data

| # | Action |
| --- | --- |
| 10.1 | Export all Opportunities with old Win/Loss Reason values using Data Loader or SOQL. |
| 10.2 | Apply the old-to-new mapping from Section 7. |
| 10.3 | For "Alternative solution / competitor response": run manual review per the callout in Section 7. |
| 10.4 | Priority: at minimum, clean Q4 FY25 data. Stretch goal: all FY25. |
| 10.5 | Load updated values back via Data Loader. Verify record counts before and after. |

✅ Acceptance Criteria Zero Opportunities with old/inactive picklist values for the target period. Outcome Type and Control Level auto-populated on all migrated records.

## Step 11: Deactivate Old Picklist Values

| # | Action |
| --- | --- |
| 11.1 | After migration is verified and sign-off received, deactivate (or delete) old picklist values. |
| 11.2 | Run a validation report: SELECT Count(Id), Loss_Reason__c FROM Opportunity GROUP BY Loss_Reason__c to confirm no orphans. |
| 11.3 | Repeat for Win_Reason__c. |

✅ Acceptance Criteria No active opportunities reference deactivated values. Picklists only show new values.

## Step 12: Testing & Deployment

| # | Action |
| --- | --- |
| 12.1 | Execute full regression in sandbox: create Won/Lost/Cancelled opportunities, verify all auto-population, FLS, validation rules, and layout. |
| 12.2 | Confirm CPQ, ACV/ARR fields, and weekly reporting are unaffected (run existing reports and compare). |
| 12.3 | Deploy to production via change set or CI/CD pipeline. |
| 12.4 | Post-deployment: smoke test with a real rep in production (shadow mode). |

✅ Acceptance Criteria All acceptance criteria from Steps 1–11 pass in production. No CPQ/revenue impact. Stakeholder sign-off from Oliver and Lauren.

# 12. Reporting & Dashboard Requirements

Once implemented, the following reports and dashboard components should be created or updated:

| # | Report / Component | Description | Purpose |
| --- | --- | --- | --- |
| 1 | Win/Loss by Outcome Type | Pie chart grouped by Outcome Type, filtered by Close Date | Board-level summary |
| 2 | Control Level Distribution | Stacked bar: Controllable vs Partially vs Uncontrollable over time | Strategic insight for leadership |
| 3 | AI Influence Tracker | Bar chart showing % of deals where AI = Primary/Secondary Driver | Track AI impact trend quarter-over-quarter |
| 4 | Loss Reason Detail | Table report: Loss Reason, Account, Close Date, Loss Reason Note | Ops deep-dive for win-back analysis |
| 5 | Win Reason Detail | Table report: Win Reason, Account, Close Date, Win Reason Note | Ops analysis for replicating success |
| 6 | Data Migration Audit | All Opportunities still carrying old/inactive picklist values | Temporary — remove after migration is complete |

# 13. Approval & Sign-Off

| Name | Role | Date | Signature |
| --- | --- | --- | --- |
| Steph Covert | VP Sales / Business Owner |  |  |
| Lauren Wilverding | CFO / Project Sponsor |  |  |
| Oliver Vander Horn | RevOps / Technical Approver |  |  |
| Annabel Brooks | RevOps / Co-owner |  |  |
| Uttam Arya | Head of Corporate Apps / Implementer |  |  |

— End of Document —